# Swarajability Feature List vs. Blackbox Jobs — Gap Analysis

### What’s already built, what’s partially there, and what’s completely missing

Checked directly against the current codebase (Prisma schema, API routes, and pages) — not a guess from memory.

## Quick summary

| Category | Have | Partial | Missing |
| --- | --- | --- | --- |
| 1. Job Posting & Role Definition | 0 | 1 | 3 |
| 2. Candidate Search & Matching | 2 | 2 | 1 |
| 3. Communication & Hiring Pipeline | 1 | 0 | 3 |
| 4. Skills & Assessment | 1 | 0 | 1 |
| 5. Compliance & Documentation | 0 | 1 | 2 |
| 6. Employer Dashboard & Analytics | 1 | 0 | 0 |
| 7. Candidate Experience | 2 | 0 | 0 |
| Total (21 features) | 7 | 4 | 10 |

## Category 1: Job Posting & Role Definition

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 1.1 | Role Sub-Type Mandatory | ❌ Missing | No sub-role concept anywhere. A job has one category (free text) — there’s no “Associate → Billing vs Floor” split, and no schema field to hang it on. |
| 1.2 | Quick Job Posting (5-Min Form) | ⚠️ Partial, inverted | We have the opposite: /employer/jobs/new is a full detailed form (title, description, category, location, remote, employment type, skills with essential/nice-to-have split, education, experience, disability categories, accommodation types, assistive tech, guaranteed-interview toggle — 16+ fields). There’s no lightweight “essentials only, add details later” fast path. |
| 1.3 | Job Template Library | ❌ Missing | No template model, no pre-written JD library, no “save my own template” concept. |
| 1.4 | Bulk Job Posting (CSV Upload) | ❌ Missing | No CSV/Excel import anywhere in the codebase. Every job is created one at a time through the form. |

## Category 2: Candidate Search & Matching

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 2.1 | Disability Type Filtering (Granular) | ⚠️ Partial | We have 8 broad categories (Visual, Hearing, Mobility, Cognitive, Speech, Chronic Illness, Mental Health, Other) plus a severity percentage and affected-body-part detail. What’s missing is the granular sub-type split the doc describes — e.g. “LD Lower Limb: ambulatory vs. wheelchair,” “S&H: deaf vs. hard of hearing.” Our Mobility category doesn’t distinguish ambulatory from wheelchair-user at the filter level. |
| 2.2 | Wheelchair Accessibility Mandatory Indicator | ⚠️ Partial | WHEELCHAIR_ACCESSIBLE_WORKSPACE exists only as one optional item inside a general accommodations checklist — it’s not a mandatory, standalone classification every job must set (Fully/Partially/Not Accessible/Unknown), and it’s not visually flagged on job cards the way the doc describes. |
| 2.3 | Location-Based Matching | ✅ Have | Real Haversine distance calculation against a curated ~100-city coordinate table, nearest-first sort on the candidate’s matched-jobs feed, distance shown inline (“120 km away”). This is more real than the doc’s ask (no Google Maps API dependency at all — self-contained). We don’t have adjustable-radius filtering (5/10/15/20km) as a discrete filter control, though the underlying distance data exists to build one quickly. |
| 2.4 | Bulk Candidate Search | ❌ Missing | No checkbox-based multi-select on the employer candidates view, no bulk “invite 50 at once” action. |
| 2.5 | AI Candidate Matching | ✅ Have (rule-based, not AI-model-based) | Every job posting automatically triggers matching in the background (BullMQ) and produces a ranked, scored candidate list the moment it clears a 60% threshold — functionally the “auto-suggest top matches on job post” ask. It’s an explicit 8-criterion weighted formula, not an AI/LLM call — arguably a better fit for this use case since it’s fully auditable, but worth noting it’s not literally “AI” the way the doc’s language implies. |

## Category 3: Communication & Hiring Pipeline

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 3.1 | In-Platform Messaging | ❌ Missing | No chat/message model anywhere in the schema. No employer↔candidate direct messaging exists at all today. |
| 3.2 | Hiring Pipeline Tracker | ✅ Have | ApplicationStatus enum: Submitted → Under Review → Interviewing → Offered (plus Rejected/Withdrawn). Employers see pipeline stats; candidates see their own status. Doesn’t yet have a literal visual funnel graphic (Applied 50 → Screening 20 → …) or admin/employer stage customization, but the underlying stage-tracking data fully exists. |
| 3.3 | Automated Email/SMS Notifications | ❌ Missing (in progress — currently in planning) | Confirmed: zero outbound email/SMS infrastructure exists today. There’s an in-app Notification model (bell icon, e.g. new match, accommodation gap, guaranteed-interview-skip) but it has never triggered an external email or SMS. This is exactly the “Round 2” initiative already researched and planned with you — job-posted and application-received emails — not yet built. |
| 3.4 | Video Interview Integration | ❌ Missing (deliberately removed) | We used to have this (Zoom/Google Meet-style video interviews via a custom AI-interview feature) and it was intentionally removed this round, replaced by the 40-question assessment, because a video/audio-dependent screening step is itself an accessibility barrier for some candidates. Worth flagging to the client directly — this isn’t an oversight, it’s a considered trade-off. |

## Category 4: Skills & Assessment

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 4.1 | Skill Assessment Module | ⚠️ Partial | We have a real, working 40-question one-time assessment (15 language/LSRW — disability-adjusted, 15 aptitude, 10 personalized-to-skills), scored and fed into matching. What we don’t have are the specific named tests the doc lists: a typing-speed test (WPM), an MS Excel skill test, or a numerical-ability-specific module. Our assessment is broader/more general-purpose; theirs is narrower and BPO/data-entry-role-specific. |
| 4.2 | LMS Integration (Upskilling) | ❌ Missing | No course catalog, no certificate-on-completion, no “upskill yourself” flow, no employer filter by completed course. A Certification model exists, but it’s just a candidate self-reported field (name/issuer/date) — not a course delivery or LMS integration. |

## Category 5: Compliance & Documentation

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 5.1 | Document Upload & Verification | ⚠️ Partial | We have KYC — but it’s email/phone OTP verification, not document upload. There’s no UDID/PwD-certificate upload, no Aadhar, no PAN, no bank details field, and no “Documents Verified ✅” badge anywhere. Resume upload/generation exists, but that’s a different thing (a CV, not a compliance document). |
| 5.2 | PwD Quota Compliance Dashboard | ⚠️ Partial | Admin has a Coverage page showing candidate supply vs. demand by disability category platform-wide, and employers now see live candidate counts per category at job-posting time (shipped this round). What’s missing is the specific “your workforce is at 2.5%, you need 1.5% more toward your 4-5% mandate” framing — that requires knowing an employer’s actual headcount and current PwD hires, which we don’t track at all (no Organization.totalEmployees or similar). |
| 5.3 | Bulk Onboarding Workflow | ❌ Missing | No offer-letter template system, no digital signature, no bulk-send-to-100-candidates flow, no accepted/documents-complete/joined tracking. |

## Category 6: Employer Dashboard & Analytics

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 6.1 | Employer Analytics Dashboard | ✅ Have | Employers see pipeline stats, matched-candidate breakdowns, assistive-tech insights, and (new this round) live disability-category candidate counts at posting time. Admin has a broader growth-trends/needs-attention dashboard. We don’t have every specific metric the doc names (avg time-to-hire, top-performing-job ranking, candidate-source breakdown) as dedicated widgets, but the underlying data (timestamps on every status change) is there to build them. |

## Category 7: Candidate Experience

| # | Feature | Status | Notes |
| --- | --- | --- | --- |
| 7.1 | Job Recommendation Engine | ✅ Have | This is core to the platform already — candidates see a nearest-first, match-scored feed of jobs that already cleared a 60% threshold, not a raw list. Arguably more built-out than the doc’s ask (theirs describes a simpler “5 new jobs” widget; ours is a full continuously-updated matching system). |
| 7.2 | Application Status Visibility | ✅ Have | Candidates can see the status of every application (Submitted/Under Review/Interviewing/Offered/Rejected/Withdrawn). We don’t yet have an explicit “archive old applications” UI section or a one-click withdraw action, but the status data itself is fully there. |

## The honest overall picture

Genuinely strong / ahead of the doc’s ask (3): real distance-based location matching (2.3), automatic rule-based candidate matching that’s fully explainable rather than an opaque AI call (2.5), the job recommendation feed (7.1).

Solidly built, matches the ask (4): hiring pipeline tracking (3.2), the assessment module in a different but arguably more accessible shape (4.1), employer analytics (6.1), application status visibility (7.2).

Real, meaningful gaps — nothing built yet (10): role sub-types (1.1), job templates (1.3), bulk CSV job posting (1.4), bulk candidate search (2.4), in-platform messaging (3.1), automated email/SMS (3.3 — already planned, not built), video interviewing (3.4 — deliberately removed, not an oversight), LMS/upskilling (4.2), document/UDID verification (5.1 in the doc’s specific sense), bulk onboarding with offer letters (5.3).

Partially there but shaped differently than the doc describes (4): quick job posting is inverted — we have detailed, not quick (1.2); disability filtering exists but isn’t as granular (2.1); wheelchair accessibility is an option, not a mandatory classification (2.2); PwD quota tracking exists at the platform level but not the per-employer-workforce level the doc describes (5.2).

This is a point-in-time comparison against the current codebase — nothing in this document has been built or changed as a result of it.